Contents

Major	2

CJ-03 Schedule is very ambitious	2

CJ-07 Lack of Trade-Offs	2

CJ-09 Mechanical Design Maturity	2

CJ-10 Vibration Interface	3

CJ-11 Design by testing	3

CJ-12 Suspension Design	3

CJ-13 Crane Design	4

Minor	5

CJ-01 Intro Statement	5

CJ-02 Schedule only covers periods after CDR	5

CJ-04 Margin in schedule	5

CJ-05 Requirements	5

CJ-06 Use of ‘goal’ requirements	5

CJ-08 Risk Register	6

CJ-14 User Manual	6

CJ-15 Power Consumption	6

CJ-16 Number of Motors	6

# Major

## CJ-03 Schedule is very ambitious

It is mentioned that the detailed design is not yet started.
At CDR we would expect an almost completed design that will only need very minor tweaks to complete.

## CJ-07 Lack of Trade-Offs

Saying that "There are not many trade-offs we have had to make so far in designing our rover" just means you haven't thought about your design properly.

You have selected some design aspects:  wheels vs track, type of suspension, CPU to use, etc. etc. etc.
How do you know if any of these were the correct choice? Did you just guess? Did you just pick one at random and hope for the best?

You must have done some research? You should have looked at specifications and performances, compared them with rival products and then selected one or the other. That is a trade off, this section should include a formalised version of the trade-off you made in your head.

PLEASE come to the CDR meeting with at least one example of a numerical trade off for one aspect of your design

## CJ-09 Mechanical Design Maturity

Detailed CAD drawings should be provided at CDR stage with only minor tweaks needed to complete the design. Almost no detail has been shown in any aspect of the design.

This is extremely concerning and leaves the team with a huge workload in order to complete the project in time for the competition.


As such with this information missing, CDR Primary Objective 3 is failed. 
PLEASE correct this before the CDR meeting.

## CJ-10 Vibration Interface

There is only a very rough description of how you plan to be able to mount to the interface plates with no drawing showing that it will actually be possible and no design of any interface brackets.

With no detail in the design either it is impossible to tell if any other components will interfere with the mounting to the vibration table.

As such with this information missing, CDR Primary Objective 2 is failed. 
PLEASE correct this before the CDR meeting.

## CJ-11 Design by testing

This is an extremely costly and time consuming approach, you will need multiple runs of tests and potentially need to order or make new parts to replace those that don’t work.

A detailed design with calculations to work out what is needed would resolve this and this is what is expected at the CDR stage.

If you weren't able to provide the detailed design for whatever reason I would instead expect to see extensive test results from prototype tests that indicate what the final design should be.

Given that neither of these have been completed the design does not meet the CDR level of maturity

## CJ-12 Suspension Design

The suspension system is clearly not ready to be considered for use on the rover and will eat up a huge amount of time to get right. Time which you will need to complete your design in areas where off the shelf alternatives are not available.

I highly recommend buying suspension instead of trying to design a system from scratch at this late stage

## CJ-13 Crane Design

A CAD drawing would show the design much much better, would show how it attaches to the rover, it would show if you had any interference issues with other parts AND it would actually allow you to manufacture parts from the drawing directly.

I would not expect to see hand drawings in a CDR design document (or even really at all in any document except perhaps very early stage conceptual work).

As the name suggests the Critical Design Review is supposed to allow the reviewer to asses the critical design aspects.
A hand sketch doesn't show any design aspects at all except for a rough idea and therefore is not acceptable.

# Minor

## CJ-01 Intro Statement

Please complete the Introduction.
PLEASE proof read your work before submitting.

## CJ-02 Schedule only covers periods after CDR

The schedule should be an update of the PDR schedule showing your progress through the tasks that were identified at that time.
A schedule is used to track the progress through the whole project from start to finish.

## CJ-04 Margin in schedule

You note that you may need to increase the length of some tasks if you encounter delays. Is this accounted for with the 'Mitigation time'?

## CJ-05 Requirements

You have two effectively identical requirements on static stability.

Additionally some requirements are a little vague, a good requirement is easily quantifiable and/or testable without the need for human interpretation.

Eg: "Be able to operate under sub-optimal conditions such as rain" what other 'sub-optimal' conditions are you considering? Either list them all or just say able to operate in rain

Another example: "Accurately pick up the sample, preferably without dropping it".
How accurately? this should be quantified, is 1mm error accurate enough? 1cm? 1nm?
Also the word 'preferably' should never be used in a requirement. In business requirements are things that your product is contractually required to do by the customer in order to get paid. Either it must do the thing, or it must not (or it must do the thing correctly a certain proportion of time, eg drop things less than 10% of the time).

## CJ-06 Use of ‘goal’ requirements

In this context these are fine, they identify performances you would like to achieve but that may not be possible in the current scope.

However, be aware that in industry they are effectively pointless most of the time. The customer has already identified what they want you do  (core requirements), everything extra is just a cost to you against a product you have already sold.
Sometimes you may wish to deliver extra quality to acquire future business, however, in most requirements defined industries (like the space industry) this would be pre-agreed with the customer and added to the core requirements.

## CJ-08 Risk Register

Typically any discussion of Risk is accompanied by a risk register, or risk matrix where the severity of each risk is matched against its likelihood of occurring. This allows identification of items that are the biggest risks.

Eg, you have 3 risks which each rank 1-5 in terms of severity and likelihood:
1) spontaneous combustion, severity 5, likelihood 1, total of 5
2) Wheel failure, severity 4, likelihood 3, total of 12
3) Small wheel slip, severity 2, likelihood 4, total of 8

Now you can identify the most critical areas for risk management

## CJ-14 User Manual

release document

From Olivia: With regards to the user guide, this is designed to be a user friendly guide for how to operate the rover, aimed at someone with no prior experience of it.

## CJ-15 Power Consumption

You know most of the components that you will be using and have access to their datasheets.

I would expect to see a calculation of the peak and average power requirements in order to work out what battery you need.

## CJ-16 Number of Motors

You know the worst case angle of terrain, you know the mass of the rover, you know the diameter of the wheels in your track and you know the torque of the motors you have selected. It is also possible to look up a reasonable coefficient of friction with the surface and make an educated estimate of losses in the system.

It is therefore possible to calculate how many of the motors you will need to safely drive the rover.